Agile Sprint Planning & User Story Workshop

Intelligent Disaster Early Warning and Evacuation Management System

Individual Project Deliverable — Agile Software Engineering Practices

# 1. Project Vision and Stakeholders

## 1.1 Problem Context

Natural disasters such as floods, cyclones, earthquakes, and wildfires currently cause avoidable casualties and property loss because early warning, evacuation planning, and inter-agency coordination rely on manual reporting and fragmented, disconnected systems. There is a clear need for a single integrated platform that senses hazards early, predicts risk, and gets the right information to the right people in time to act.

## 1.2 Project Vision

To build an integrated, AI-powered disaster early warning and evacuation management platform that reduces casualties and property loss by continuously monitoring environmental risk, predicting disasters before they escalate, issuing location-specific multi-channel alerts, guiding citizens to safety through optimized evacuation routes, and giving emergency authorities a single real-time operating picture for coordinated response.

## 1.3 Project Objectives

- Develop an AI-based disaster prediction model using real-time sensor data.

- Integrate weather, seismic, and environmental monitoring systems into one platform.

- Generate early warning notifications through multiple communication channels.

- Recommend optimal evacuation routes using GIS, updated as conditions change.

- Monitor shelter occupancy and resource availability in real time.

- Provide emergency authorities with a real-time coordination dashboard.

- Enable citizen incident reporting and safety-status updates through a mobile app.

- Improve coordination and reduce duplicated effort among multiple response agencies.

## 1.4 Key Stakeholders

| Stakeholder | Role / Interest in the Project |
| --- | --- |
| Citizens / Residents | Primary beneficiaries in disaster-prone zones; receive alerts, use evacuation guidance, report incidents, mark safety status. |
| National/State Disaster Management Authority (Product Owner org.) | Owns the platform; defines policy, approves prioritization, oversees deployment and funding. |
| Emergency Response Teams (Fire, Police, Medical, Rescue) | Consume dashboard data, coordinate rescue operations, update field status. |
| Shelter Administrators | Manage shelter capacity, resources, and occupancy data feeding into the platform. |
| Meteorological & Seismic Data Agencies | External data providers supplying weather, seismic, and environmental feeds via APIs. |
| Scrum Team (Developers, QA, UI/UX Designer) | Design, build, test, and deliver the platform incrementally each sprint. |
| Scrum Master | Facilitates Agile ceremonies, removes impediments, protects team focus. |
| Product Owner | Owns and prioritizes the product backlog; represents stakeholder needs to the team. |
| NGOs / Volunteer Organizations | Support rescue and relief operations; may consume dashboard/shelter data for coordination. |
| System Administrators / IT Operations | Maintain infrastructure uptime, data source health, and platform security. |

# 2. Epics and User Stories

## 2.1 Epics

The product backlog is organized into seven epics, each mapped directly to the problem statement's objectives:

| Epic ID | Epic Name | Description |
| --- | --- | --- |
| EP-1 | Real-Time Environmental Data Integration | Ingest, validate, and normalize live data from weather, seismic, and environmental sensors/APIs. |
| EP-2 | AI-Based Disaster Prediction Engine | Apply AI/ML models to sensor and historical data to forecast flood, cyclone, earthquake, and wildfire risk. |
| EP-3 | Multi-Channel Early Warning & Alert System | Disseminate location-specific alerts via SMS, push notification, email, and public siren integration. |
| EP-4 | GIS-Based Evacuation Route Optimization | Compute and dynamically update safe evacuation routes using GIS and live road/hazard conditions. |
| EP-5 | Shelter Monitoring & Resource Management | Track shelter occupancy, capacity, and resource (food/medical) availability in real time. |
| EP-6 | Emergency Authority Dashboard & Coordination | Provide authorities and response teams a unified real-time operating picture and coordination workspace. |
| EP-7 | Citizen Reporting Mobile Application | Allow citizens to report ground-level incidents, view alerts/shelters, and mark themselves safe. |

## 2.2 User Stories

Each epic is broken down into user stories following the standard Agile format: "As a <user>, I want <feature>, so that <benefit>." Twenty-three user stories were formulated across the seven epics; the full set is listed below, grouped by epic.

EP-1 — Real-Time Environmental Data Integration

| ID | User Story |
| --- | --- |
| US-1.1 | As a system, I want to ingest real-time data from weather monitoring stations, so that the prediction engine always has current input. |
| US-1.2 | As a system administrator, I want to integrate seismic sensor feeds via API, so that earthquake risk can be detected as early as possible. |
| US-1.3 | As a system, I want to validate and normalize incoming sensor data, so that inconsistent formats do not corrupt downstream predictions. |
| US-1.4 | As a system administrator, I want to view the connection status of every data source, so that I can quickly identify and act on sensor or feed outages. |

EP-2 — AI-Based Disaster Prediction Engine

| ID | User Story |
| --- | --- |
| US-2.1 | As a disaster management authority, I want the system to predict flood risk from historical and real-time data, so that I can issue early warnings before water levels become critical. |
| US-2.2 | As a disaster management authority, I want the system to forecast cyclone path and intensity, so that coastal regions receive advance notice. |
| US-2.3 | As a data scientist, I want to retrain prediction models with new incident outcomes, so that forecast accuracy improves over successive disaster seasons. |

EP-3 — Multi-Channel Early Warning & Alert System

| ID | User Story |
| --- | --- |
| US-3.1 | As a citizen, I want to receive SMS alerts about disasters near me, so that I am warned even without internet access. |
| US-3.2 | As a citizen, I want to receive push notifications through the mobile app, so that I get instant, location-specific warnings. |
| US-3.3 | As a disaster management authority, I want to broadcast one alert simultaneously across SMS, app, email, and siren channels, so that warning reach is maximized within seconds. |
| US-3.4 | As a citizen, I want to receive alerts in my local language, so that I can understand and act on the warning immediately. |

EP-4 — GIS-Based Evacuation Route Optimization

| ID | User Story |
| --- | --- |
| US-4.1 | As a citizen, I want to view the nearest safe evacuation route on a map, so that I can leave the danger zone quickly and safely. |
| US-4.2 | As a system, I want to recalculate evacuation routes when a road becomes blocked or hazardous, so that citizens are never directed into danger. |
| US-4.3 | As an emergency response coordinator, I want to see congestion levels on active evacuation routes, so that I can redirect traffic in real time. |

EP-5 — Shelter Monitoring & Resource Management

| ID | User Story |
| --- | --- |
| US-5.1 | As a shelter administrator, I want to update shelter occupancy in real time, so that authorities always know remaining capacity. |
| US-5.2 | As a citizen, I want to view nearby shelters with available capacity, so that I know exactly where I can go. |
| US-5.3 | As a disaster management authority, I want to track food and medical resource levels at each shelter, so that I can allocate supplies before they run out. |

EP-6 — Emergency Authority Dashboard & Coordination

| ID | User Story |
| --- | --- |
| US-6.1 | As a disaster management authority, I want a real-time dashboard of all active disaster zones, so that I can assess the overall situation at a glance. |
| US-6.2 | As an emergency response team member, I want to coordinate tasks with other agencies through a shared dashboard, so that response efforts are not duplicated or missed. |
| US-6.3 | As a disaster management authority, I want to generate a post-incident report from platform data, so that I can evaluate and improve future response. |

EP-7 — Citizen Reporting Mobile Application

| ID | User Story |
| --- | --- |
| US-7.1 | As a citizen, I want to report an incident with a photo and my location, so that authorities learn about ground conditions quickly. |
| US-7.2 | As a citizen, I want to mark myself as "safe" during a disaster, so that my status is visible to family and authorities. |
| US-7.3 | As an emergency response team member, I want to view citizen-submitted reports plotted on a map, so that I can prioritize where rescue teams go first. |

# 3. Acceptance Criteria (Sprint 1 Stories)

Acceptance criteria are written in Given–When–Then format for the six user stories selected into Sprint 1 (see Section 5). Each story has at least two testable criteria covering the primary success path and a key edge case.

US-1.1 — Ingest real-time weather station data

| Given | When | Then |
| --- | --- | --- |
| Given a configured weather data source with valid API credentials | when the ingestion service polls the source at the scheduled interval | then new weather readings are stored in the raw data store within 60 seconds of being published by the source. |
| Given the weather API is temporarily unreachable | when a scheduled poll fails | then the system retries with exponential backoff up to 3 times and logs the failure without crashing the ingestion pipeline. |

US-1.3 — Validate and normalize incoming sensor data

| Given | When | Then |
| --- | --- | --- |
| Given raw data arrives from any connected source | when it enters the validation pipeline | then records missing mandatory fields (timestamp, geolocation, reading type) are flagged as invalid and quarantined, not passed downstream. |
| Given valid raw data in a source-specific unit or format | when it passes validation | then it is converted to the platform's standard schema and unit (e.g., °C, mm rainfall, Richter scale) before being written to the normalized data store. |

US-1.4 — View data source connection status

| Given | When | Then |
| --- | --- | --- |
| Given one or more data sources are configured | when an administrator opens the Data Sources panel | then each source shows a status of Connected, Degraded, or Offline, along with the timestamp of its last successful data receipt. |
| Given a source has not sent data for more than 15 minutes | when the monitoring check runs | then its status automatically changes to "Offline" and an internal alert is raised to the on-call administrator. |

US-3.1 — Receive SMS alerts

| Given | When | Then |
| --- | --- | --- |
| Given a citizen has registered a mobile number and a home/current location | when an authority triggers an alert covering that location | then the citizen receives an SMS containing hazard type, severity, and a short action instruction within 2 minutes. |
| Given the SMS gateway returns a delivery failure | when the alert dispatch job processes that recipient | then the system retries once and logs the final delivery status against that alert for audit purposes. |

US-3.2 — Receive push notifications via mobile app

| Given | When | Then |
| --- | --- | --- |
| Given a citizen has the mobile app installed with notifications enabled and location sharing on | when an alert is issued for their area | then a push notification appears within 30 seconds showing hazard type and severity, and tapping it opens full alert details in-app. |
| Given a citizen has disabled location sharing | when an alert is issued | then the app instead prompts them to enable location or manually select a region to receive area-based alerts. |

US-3.3 — Broadcast alert across multiple channels simultaneously

| Given | When | Then |
| --- | --- | --- |
| Given an authority composes an alert and selects a target zone | when they click "Broadcast" | then the system dispatches the alert via SMS, app push notification, and email concurrently, and a siren trigger signal is sent where siren integration exists for that zone. |
| Given a multi-channel broadcast has been sent | when the authority views the alert's delivery report | then it shows per-channel counts of sent, delivered, and failed notifications. |

# 4. Prioritized Product Backlog

The backlog is prioritized using a combination of MoSCoW classification, business value, and technical dependency — foundational data-integration and life-safety alerting stories are ranked highest since every other epic depends on reliable data and every objective ultimately serves faster, wider warning reach.

| Rank | Story | MoSCoW | Business Value | Dependency | Points |
| --- | --- | --- | --- | --- | --- |
| 1 | US-1.1 | Must | High | None (foundation) | 5 |
| 2 | US-1.3 | Must | High | US-1.1 | 3 |
| 3 | US-1.4 | Must | Medium | US-1.1 | 3 |
| 4 | US-3.1 | Must | High | US-1.3 | 5 |
| 5 | US-3.2 | Must | High | US-1.3 | 5 |
| 6 | US-3.3 | Must | High | US-3.1, US-3.2 | 8 |
| 7 | US-1.2 | Must | High | None | 5 |
| 8 | US-3.4 | Should | Medium | US-3.3 | 3 |
| 9 | US-6.1 | Must | High | US-1.1, US-3.3 | 8 |
| 10 | US-2.1 | Must | High | US-1.1, US-1.2, US-1.3 | 13 |
| 11 | US-5.1 | Should | Medium | None | 3 |
| 12 | US-5.2 | Should | Medium | US-5.1 | 5 |
| 13 | US-4.1 | Should | High | US-1.1 | 8 |
| 14 | US-7.1 | Should | Medium | US-6.1 | 5 |
| 15 | US-7.2 | Should | Medium | US-6.1 | 3 |
| 16 | US-2.2 | Should | High | US-2.1 | 13 |
| 17 | US-4.2 | Could | Medium | US-4.1 | 8 |
| 18 | US-4.3 | Could | Medium | US-4.1, US-6.1 | 5 |
| 19 | US-5.3 | Could | Low | US-5.1 | 3 |
| 20 | US-6.2 | Could | Medium | US-6.1 | 8 |
| 21 | US-7.3 | Could | Medium | US-7.1, US-6.1 | 5 |
| 22 | US-6.3 | Could | Low | US-6.1 | 5 |
| 23 | US-2.3 | Won't (this release) | Medium | US-2.1 | 8 |

Rationale: EP-1 (data integration) and EP-3 (alerting) are prioritized first because they are the minimum viable path to the core outcome — "faster disaster detection and timely warnings." EP-2 (AI prediction) is high value but depends on EP-1 being in place first. GIS routing, shelters, and the citizen app add significant value but can be layered on once the core sense-and-alert loop is proven. Post-incident reporting and model retraining are lowest priority for this release as they are optimization features rather than life-safety critical path.

# 5. Sprint Backlog — Sprint 1

Sprint 1 focuses on delivering the foundational data-ingestion pipeline and the core multi-channel alerting capability — the smallest coherent slice that already delivers real disaster-response value (an authority can ingest live weather data and push an alert to citizens across SMS, app, and email).

| Attribute | Detail |
| --- | --- |
| Sprint Duration | 2 weeks (10 working days) |
| Scrum Team | 1 Product Owner, 1 Scrum Master, 4 Developers (incl. 1 QA/Test-focused, 1 UI/UX) |
| Sprint Capacity | ~30–32 story points (established via Planning Poker in Sprint Planning) |
| Stories Committed | 6 (US-1.1, US-1.3, US-1.4, US-3.1, US-3.2, US-3.3) |
| Total Committed Points | 29 |

## 5.1 Task Breakdown

US-1.1

- Research and select weather data API/provider; obtain access credentials

- Build scheduled polling service (cron/queue-based worker)

- Design raw data store schema and persistence layer

- Implement retry-with-backoff and failure logging

- Write unit and integration tests for the ingestion service

US-1.3

- Define standard normalized schema (units, field names, geolocation format)

- Implement field-level validation rules and quarantine handling

- Implement unit/format conversion logic per source type

- Write automated tests covering malformed and edge-case payloads

US-1.4

- Design Data Sources admin panel UI (wireframe + build)

- Implement backend health-check job (last-received timestamp per source)

- Implement status classification logic (Connected/Degraded/Offline)

- Wire internal alert trigger for Offline sources

US-3.1

- Integrate SMS gateway provider (e.g., Twilio) and configure sender ID

- Build alert-to-SMS templating service (hazard type, severity, action text)

- Implement delivery status tracking and retry-once logic

- Test with sample registered numbers across two mock geofenced zones

US-3.2

- Integrate push notification service (e.g., Firebase Cloud Messaging)

- Build in-app notification handling and deep link to alert details screen

- Implement location-permission prompt fallback flow

- Test push delivery timing across Android/iOS test devices

US-3.3

- Build "Broadcast Alert" composer UI for authorities (zone selection + message)

- Implement orchestration service to fan out to SMS, push, and email concurrently

- Integrate siren-trigger signal for zones with siren hardware mapping

- Build per-channel delivery report view (sent/delivered/failed)

- End-to-end test: single broadcast reaching all channels within target time

# 6. Story Point Estimation

Story points were estimated by the whole team using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13, 21), where each point reflects a blend of complexity, effort, and uncertainty rather than raw hours. Each developer estimated privately, differences greater than one Fibonacci step were discussed, and the team converged on a single value per story.

| Story | Points | Justification |
| --- | --- | --- |
| US-1.1 | 5 | Requires evaluating and integrating an external weather API, building a resilient scheduled-polling worker, and a new persistence layer. Moderate uncertainty around third-party API behavior and retry design justifies 5 over 3. |
| US-1.3 | 3 | Logic-heavy but self-contained (no external integration); validation rules and unit conversion are well understood by the team, and similar normalization work has been done before. |
| US-1.4 | 3 | Mostly a straightforward status UI plus a scheduled health-check job; low technical risk and small surface area. |
| US-3.1 | 5 | Requires third-party SMS gateway integration, templating, delivery tracking, and retry handling — comparable complexity/risk to US-1.1. |
| US-3.2 | 5 | Requires push-notification service integration across two mobile platforms plus in-app handling and a permissions fallback flow, which adds cross-platform testing effort. |
| US-3.3 | 8 | Orchestrates three to four downstream channels concurrently, depends on the completion of US-3.1 and US-3.2, and includes new reporting UI — highest complexity and integration risk in the sprint, agreed by the team during Planning Poker after initial estimates ranged from 5 to 13. |

As a reference point, the team calibrated scale using US-1.3 (3 points) as its baseline "well-understood, self-contained" story, and US-3.3 (8 points) as the sprint's most complex item due to multi-service orchestration and its dependency on two other in-sprint stories.

# 7. Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

By the end of Sprint 1, the platform will continuously ingest and validate real-time weather sensor data, and disaster management authorities will be able to trigger a single alert that reaches citizens in a target zone simultaneously via SMS, mobile push notification, and email — closing the loop from raw sensor data to a delivered, trackable warning.

## 7.2 Expected Sprint Deliverables

- A working data-ingestion pipeline connected to a live (or sandbox) weather data API, polling on a fixed schedule with retry-on-failure handling.

- A validation and normalization service that quarantines malformed records and converts valid records to the platform's standard schema.

- An admin-facing Data Sources panel showing live connection status (Connected / Degraded / Offline) for each integrated feed.

- SMS alert delivery integrated with a gateway provider, including delivery-status tracking.

- Push notification delivery integrated with the mobile app shell, including a location-permission fallback flow.

- A "Broadcast Alert" authority-facing composer that fans out one alert across SMS, push, and email concurrently, with a per-channel delivery report.

- A sprint demo scenario: an authority triggers a test flood alert for a mock zone and the team demonstrates SMS, push, and email all arriving with a visible delivery report.

## 7.3 Definition of Done (applied to every story above)

- Code reviewed and merged to the main branch.

- Unit and integration tests written and passing.

- Acceptance criteria (Section 3) verified by QA.

- Feature demonstrated in the Sprint Review.

- No critical or high-severity defects open against the story.